**Progress Report**

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name: | Media Bazaar | Reporting Period: | First |
| Stakeholder: | Thayyakathe Raveendran,Sreedevi S. | Owner: | Group 2 |
| Project Manager: | Zhao,Qin Q. | Project Due Date: |  |
| Compiled By: | Minh LHN | Date Submitted: | 24/03/2024 |

**Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Item | Current Status | Prior Status | Summary |
| Project Status | Changes Needed | Changes Needed | The requirements for the first 6 weeks is 80% finished |
| Adding Employees | On Time | Changes Needed |  |
| Schedule / Shift Adding / Shift Assignment | Changes Needed | Changes Needed |  |

**Tasks**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Status | Objective | Planned | Actual | Progress Complete | Deliverable |
| [Name of activity] | In Progress | [What’s the objective] | [When is it planned to be done] | [When was it completed] | 25% | In Progress |
| Crud functionality of Employee | On Time | Implement backend and front end of crud functions for Employees | Week 5 | Week 6(probably) | 75% | In Progress |
| Crud functionality of Shifts | On Time | Implement backend and front end of crud functions for Shifts | Week 5 | Week 6 | 75% | In Progress |
| UI for the desktop app | On Time | Make a good UI for the desktop app | Week 5 | Week 5 | 75% | In Progress |
| UI for the desktop app | On Time | Make a good UI for the desktop app | Week 5 | Week 5 | 75% | In Progress |
| Crud for departments | Not Started | Crud for d | Week 5 | Week 5 | 75% | In Progress |
| Roles in desktop app | Not Started | Roles for desktop app | Week 5 | Week 5 | 75% | In Progress |

**Issues (For now there are no problems)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Issue | When Identified | Action or Ignore | Owner | Resolved |
| [Define Issue] | [Date when it was identified] | [What actions are being taken to resolve it or will it be left alone] | [Who discovered it and is tasked with its resolution] | No |
|  |  |  |  | Choose an item. |
|  |  |  |  | Choose an item. |

**Accomplishments**

|  |
| --- |
| Finished the implementation of the CRUD functionalities of the Shifts and Employees |

**Expected Accomplishments**

|  |
| --- |
| Login Logout Roles for the Desktop app Website |